Summary

The Ktunaxa Nation Council (KNC) requests proposals from individuals or firms to develop a locally and culturally relevant Community Energy Plan(CEP) for the Ktunaxa Nation and its communities. The Community Energy Plan should include at least the following elements as part of its main focus:

Energy conservation (e.g.)

- Community and Nation (ie., institutional) building standards

- Energy efficient and culturally appropriate designs for new on-reserve housing and subdivisions

- Home energy retrofits/renovations

- Community Energy Awareness

- Transportation

Alternative energy (e.g.)

- Small Hydro opportunities

- Other alternative energy sources( solar hot water heating, solar power, wind power, bioenergy)

- Clean wood heating

Capacity building (e.g.)

- Training for home energy retrofits/renovations (for band contractors

- Training of Nation Building Inspectors and Energy advisors

Funding (e.g.)

- INAC Clean Energy Initiative

- Funding sources for band building assessment recommendations and on-reserve home energy audits

- Funding for home energy retrofits(eg: windows,doors, insulation)

Background

The Ktunaxa Nation Council is the governance body for the Ktunaxa Nation located in south eastern B.C. Nation members reside in four reserve communities(bands) as well as in local cities and towns(Cranbrook, Fernie, etc.) The four communities are:

- ?A’kisq’nuk (Columbia Lake) – Windermere

- ?A’qam (St. Mary’s) – Cranbrook

- Tobacco Plains

- Yaqan Nu?kiy (Lower Kootenay) – Creston

There are approximately 1,500 nation members. Some of the communities are developing new subdivisions to address housing shortages and population growth. All have housing (construction and renovation) programs. The KNC has obtained funding for this project from BC Hydro.

The Ktunaxa Lands and Resources Council has adopted the following resolution to guide this and related projects:

“Therefore be it resolved that the Ktunaxa Lands and Resources Council commits to support the Ktunaxa Nation, members and member communities to work towards the following targets:

The Province’s target of reducing current greenhouse gas emissions by 33% by 2020;

- Achieve and energy performance of 25% better than the Model National Energy Code for 100% of new civic (or Council) buildings;

- Achieve a 15% reduction in energy consumption for existing civic (or Council) buildings and fleets;

- EnerGuide for New Houses rating of 80 for all new homes by 2010, reducing the average energy consumption in new homes by 32%;

- Generate 10% of energy needs from community-based, clean energy resources, as defined by the Province’s Clean Electricity guidelines, or renewable heating systems or fuels (e.g. bioenergy).  “

Required Project Deliverables:

  - A ‘Nation Energy Profile’ characterizing energy use patterns within the Ktunaxa Nation and four member bands and prioritizing opportunities for reductions in energy use and expense.

  - Presentation of a  draft ‘Ktunaxa Nation Energy Policy’ for review and approval by member band councils and the Ktunaxa Nation Executive Council.

  - A draft annotated outline for a ‘Community Energy Plan’;

  - Organizing and delivery of a Ktunaxa Nation workshop on ‘Community Energy Planning’ with a focus on review and approval of the draft outline;

  - A draft ‘Community Energy Plan’ based on the approved outline and addressing policy and governance, goals and objectives, strategies, capacity, funding and implementation.

  - A final ‘Community Energy Plan’  (in hardcopy/binder and CD form

Timelines

The project (all reports) must be completed by March 19th, 2010. The following is a recommended schedule:

| Task | Deadline |
| --- | --- |
| Submission of final draft ‘Ktunaxa Nation Energy Policy’ | October 30th, 2009 |
| Presentation of final draft ‘Ktunaxa Nation Energy Policy’ | November 30th, 2009 |
| Submission of draft annotated ‘Community Energy Plan’ outline | January 15th, 2010 |
| Ktunaxa Nation Community Energy Planning workshop | Jan. 29th, 2010 |
| Submission of draft ‘Community Energy Plan’ | Feb. 26th, 2010 |
| Submission of final ‘Community Energy Plan’ | March 19th, 2010 |

Funding Available

A maximum  amount of $40,000 is available for this project

Proposals

Proposals should include the following:

- A summary (with supporting resumes) of the proponent’s background and expertise related to Community Energy Planning

- A summary of any previous work undertaken with First Nations;

- A description of the approach to be taken in undertaking the project (and scheduling);

- A summary of expected inputs and information to be provided by KNC staff;

- A fixed cost estimate to undertake this project.

Deadline for proposals

Digital proposals (e-mail or CD/DVD) should be received by no later than 3:00 PM Mountain Daylight Time on Friday, September 25th.

Contact information

For further information, or to submit proposals:

Bob Luke

KNC – Energy Manager,

7468 Mission Rd.,

Cranbrook, B.C.

V1C 7E5

Tel: 250-417-4022 ex. 3114

Fax: 250-417-3475

Mobile : 250-417-9597

bluke@ktunaxa.org

Attachments

- Ktunaxa Nation Energy Efficiency Toolkit in PDF form

- Energy audits of 8 Ktunaxa Nation institutional buildings(included in above toolkit)

Toolkit available for download at:

ftp://ftp.ktunaxa.net/

username: kktc2

Password: misqaqas